CG Church of GOD Kristhunandu Sahodarulu Sahavasamu A Gateway to Heaven MOBILE APP — COMPLETE DEVELOPMENT REQUIREMENTS 8-Week Sprint Plan ¦ Android & iOS ¦ Phase 1 Launch Version 1.0 ¦ April 2026

# Team & Technology Stack

Required Team (minimum 3 people, ideally 4)

| # | Task / Requirement | Acceptance Criteria | Owner | Priority |
| --- | --- | --- | --- | --- |
| 1 | Mobile Developer (Lead) - React Native (recommended) or Flutter - Handles screens, navigation, push notifications, offline cache | Builds React Native / Flutter app for Android + iOS | Mobile Dev | P0 - Critical |
| 2 | Backend Developer - Firebase: Auth, Firestore, FCM, Cloud Functions - Salesforce REST API OAuth2 integration - PhonePe payment gateway webhook handling | Firebase + Salesforce API + PhonePe integration | Backend Dev | P0 - Critical |
| 3 | UI/UX Designer - Converts wireframes to pixel-perfect Figma - Hands off design assets by end of Week 2 | Finalise Figma designs from wireframes (Weeks 1-2 only) | Designer | P1 - High |
| 4 | QA Tester - Manual + automated regression testing - Performance, payment flow, push notification testing | Testing across Android & iOS devices (Weeks 7-8) | QA | P1 - High |
| 5 | Salesforce Admin - Set up Connected App for OAuth2 - Create custom fields on Contact, Campaign, Case | Configure NPSP objects, flows, connected app (your resource) | SF Admin | P1 - High |

Technology Stack

| # | Task / Requirement | Acceptance Criteria | Owner | Priority |
| --- | --- | --- | --- | --- |
| 1 | Mobile Framework | React Native 0.73+ (single codebase for Android & iOS) | Mobile Dev | P0 - Critical |
| 2 | Backend / BaaS | Firebase: Firestore, Auth, FCM, Cloud Functions, Storage | Backend Dev | P0 - Critical |
| 3 | Salesforce integration | Salesforce REST API v59+ via OAuth2 JWT Bearer flow | Backend Dev | P0 - Critical |
| 4 | Payment gateway | PhonePe PG SDK v2 (UPI, Debit/Credit cards) | Backend Dev | P0 - Critical |
| 5 | Video | YouTube Data API v3 + react-native-youtube-iframe | Mobile Dev | P1 - High |
| 6 | Push notifications | Firebase Cloud Messaging (FCM) + Notifee (local scheduling) | Backend Dev | P0 - Critical |
| 7 | Admin portal (web) | React.js + Firebase Admin SDK (web-based CMS) | Backend Dev | P1 - High |
| 8 | State management | Zustand or Redux Toolkit | Mobile Dev | P2 - Medium |
| 9 | CI/CD | GitHub Actions + Fastlane for automated builds | Mobile Dev | P2 - Medium |

| WEEK 1 Days 1–7 | Project Setup, Design System & Infrastructure |
| --- | --- |

Goal: All environments configured, Figma hand-off started, Firebase live, Salesforce Connected App ready

### 1.1  Project Infrastructure

| # | Task / Requirement | Acceptance Criteria | Owner | Priority |
| --- | --- | --- | --- | --- |
| 1.1.1 | GitHub repository setup - Create monorepo: /app (RN), /admin (React), /functions (Firebase) - Set up .env.example for all secrets | Repo created with branch strategy: main / develop / feature/*. README with setup instructions. | Mobile Dev | P0 - Critical |
| 1.1.2 | Firebase project creation - Enable Google Sign-In provider in Auth - Set Firestore security rules (authenticated access) - Register SHA-1 fingerprint for Android | Firebase project active. Firestore, Auth, FCM, Storage, Functions enabled. Android & iOS apps registered. | Backend Dev | P0 - Critical |
| 1.1.3 | React Native project init - react-navigation v6 with bottom tab + stack navigators - react-native-firebase installed and linked - Splash screen and app icon configured with church branding | RN app runs on Android emulator and iOS simulator. Navigation stack installed. | Mobile Dev | P0 - Critical |
| 1.1.4 | Salesforce Connected App - Permissions: Contacts RW, Campaigns RW, Opportunities RW, Cases RW - Custom fields: Mobile_App_ID__c on Contact, App_RSVP__c on Campaign Member | Connected App created in SF org. OAuth2 JWT Bearer configured. Test API call returns 200. | SF Admin | P0 - Critical |
| 1.1.5 | PhonePe merchant account - Business documents uploaded to PhonePe portal - Use PhonePe sandbox keys for development during onboarding | PhonePe PG merchant onboarding application SUBMITTED (approval takes 2-3 weeks). | Backend Dev | P0 - Critical |
| 1.1.6 | CI/CD pipeline | GitHub Actions workflow: lint + unit test on every PR. Fastlane lanes for TestFlight and Play Store internal track. | Mobile Dev | P2 - Medium |

### 1.2  Design System & Figma

| # | Task / Requirement | Acceptance Criteria | Owner | Priority |
| --- | --- | --- | --- | --- |
| 1.2.1 | Figma component library - Primary: #1a2d5a Accent: #c0392b Gold: #f0a500 - Font: Inter (mobile) — matches church brand - Export all icons as SVG and screen assets as PNG @1x/2x/3x | Design tokens defined: colours, typography, spacing, border radius. All 8 wireframe screens converted to high-fidelity Figma. | Designer | P0 - Critical |
| 1.2.2 | Church branding assets - iOS: icon.png 1024x1024 no alpha channel - Android: Adaptive icon foreground + background layers - Splash: 3 sizes for Android (hdpi/xhdpi/xxhdpi) | App icon (1024x1024), splash screen, notification icon delivered as production-ready assets. | Designer | P0 - Critical |
| 1.2.3 | Figma prototype | Clickable Figma prototype covering all 8 screens. Share link sent to church for approval. | Designer | P1 - High |

### 1.3  Firestore Data Model

| # | Task / Requirement | Acceptance Criteria | Owner | Priority |
| --- | --- | --- | --- | --- |
| 1.3.1 | Collections schema defined - users/{uid} — name, phone, email, cellGroup, sfContactId, createdAt - dailyPromises/{date} — verse, reference, devotionalNote, pastor, backgroundTheme - dailyVideos/{date} — youtubeId, title, duration, publishedAt - events/{eventId} — title, date, time, venue, type, sfCampaignId, rsvpCount - prayerRequests/{reqId} — uid, name, text, type(public/private), status, prayCount, createdAt - announcements/{id} — title, body, imageUrl, pinned, createdAt - givingTransactions/{txId} — uid, amount, category, phonepeOrderId, sfOpportunityId, status, createdAt | Firestore collections created with seed data. Security rules tested. | Backend Dev | P0 - Critical |
| 1.3.2 | Firestore indexes - prayerRequests: (status, createdAt DESC) - events: (date ASC) - givingTransactions: (uid, createdAt DESC) | Composite indexes created for all query patterns used in the app. | Backend Dev | P1 - High |

| WEEK 2 Days 8–14 | Authentication, Onboarding & Home Screen |
| --- | --- |

Goal: User can register, log in, complete profile, and see the home dashboard

### 2.1  Authentication

| # | Task / Requirement | Acceptance Criteria | Owner | Priority |
| --- | --- | --- | --- | --- |
| 2.1.1 | Phone OTP login - Auto-read OTP on Android (SMS Retriever API) - Resend OTP after 30 seconds with countdown timer - Error states: invalid OTP, too many attempts, network error | User enters mobile number, receives OTP via Firebase Auth SMS, verified and logged in. Works on Android & iOS. | Mobile Dev | P0 - Critical |
| 2.1.2 | Google Sign-In - SHA-1 fingerprint registered in Firebase console - GoogleService-Info.plist and google-services.json configured | Google OAuth flow works end-to-end on both platforms. User profile auto-populated from Google account. | Mobile Dev | P0 - Critical |
| 2.1.3 | Guest mode | Guest can browse Home, Daily Promise, Daily Video, Events (read-only). Prayer Wall and Give require sign-in prompt. | Mobile Dev | P1 - High |
| 2.1.4 | Auth persistence | Login state persists across app restarts. Auto-login on relaunch. | Mobile Dev | P0 - Critical |
| 2.1.5 | Firebase <-> Salesforce user sync - Match on phone number first, then email - If Contact not found: create new Contact with source = Mobile_App - If found: update LastModifiedDate and Mobile_App_ID__c | On first login, Cloud Function creates/updates Salesforce Contact via REST API. sfContactId stored in Firestore user doc. | Backend Dev | P0 - Critical |

### 2.2  Onboarding Flow

| # | Task / Requirement | Acceptance Criteria | Owner | Priority |
| --- | --- | --- | --- | --- |
| 2.2.1 | Welcome / splash screen | Splash shows for 2.5 sec then auto-navigates. CG logo animates in. Church name and tagline visible. | Mobile Dev | P1 - High |
| 2.2.2 | Profile setup screen - Cell groups loaded from Firestore cellGroups collection - Profile photo uploaded to Firebase Storage, URL saved to user doc | After first login, user completes: Full name, City, Cell Group (dropdown from Firestore), Profile photo (optional). Skippable. | Mobile Dev | P0 - Critical |
| 2.2.3 | Notification permission prompt - iOS: native permission dialog required - Android 13+: POST_NOTIFICATIONS permission required - Store user preference in Firestore user doc: notifPrefs object | After profile setup, system permission dialog shown with explanation of what notifications will be sent. | Mobile Dev | P0 - Critical |
| 2.2.4 | Language selection | Toggle between Telugu and English on settings screen. Selected language stored in AsyncStorage and user doc. | Mobile Dev | P2 - Medium |

### 2.3  Home Dashboard

| # | Task / Requirement | Acceptance Criteria | Owner | Priority |
| --- | --- | --- | --- | --- |
| 2.3.1 | Personalized greeting | Shows "Good morning/afternoon/evening, [Name]" based on time. Next upcoming event shown as banner pill. | Mobile Dev | P1 - High |
| 2.3.2 | Today's promise card - Offline: show cached verse from AsyncStorage - Fallback: show static verse if no network and no cache | Fetches today's verse from Firestore (keyed by YYYY-MM-DD). Displayed as navy card with verse + reference. Tappable to promise screen. | Mobile Dev | P0 - Critical |
| 2.3.3 | Quick action grid (2x2) | Four tappable cards: Daily Promise, Today's Video, Prayer Wall, Give/Tithe. Navigate to respective screens. | Mobile Dev | P0 - Critical |
| 2.3.4 | Next event card | Fetches next upcoming event from Firestore (date >= today). Shows date badge, title, time, venue, RSVP status. | Mobile Dev | P1 - High |
| 2.3.5 | Announcements strip | Latest pinned announcement shown below event card. Scrollable horizontally if multiple. | Mobile Dev | P1 - High |
| 2.3.6 | Bottom navigation bar | 5 tabs: Home, Promise, Prayer, Give, Profile. Active tab highlighted in navy. Badge on Prayer for new responses. | Mobile Dev | P0 - Critical |

| WEEK 3 Days 15–21 | Daily Promise & Daily YouTube Video |
| --- | --- |

Goal: Daily promise with push notifications live. YouTube short embedded and playable. Share functionality working.

### 3.1  Daily Promise Feature

| # | Task / Requirement | Acceptance Criteria | Owner | Priority |
| --- | --- | --- | --- | --- |
| 3.1.1 | Promise detail screen | Full-screen verse card with: verse text, reference, date, devotional note, pastor name. Beautiful navy background. | Mobile Dev | P0 - Critical |
| 3.1.2 | Share promise as image - Use react-native-view-shot to capture card as image - Share to WhatsApp, Instagram, SMS, email etc. | Tapping Share generates a PNG image of the verse card (church logo + verse + reference) and opens native share sheet. | Mobile Dev | P0 - Critical |
| 3.1.3 | Save to gallery | Save generated verse image to device photo library. Request permission on Android & iOS. | Mobile Dev | P1 - High |
| 3.1.4 | Promise archive - Firestore query: dailyPromises ordered by date DESC, limit 30 - Cached in AsyncStorage for offline access | Scrollable list of past 30 days of promises. Each row shows date, verse reference, first line of verse. Tap to view full. | Mobile Dev | P1 - High |
| 3.1.5 | Bookmark promise | Heart icon bookmarks a verse. Saved to user document in Firestore. Accessible from profile screen. | Mobile Dev | P2 - Medium |
| 3.1.6 | Daily promise push notification - Firebase Cloud Function with Cloud Scheduler (cron: 0 1,7,9 * * *) - Reads today's promise from Firestore, sends FCM to all subscribed tokens - User can configure time in profile settings (stored in user doc) | Push notification sent daily at user-configured time (default 7:00 AM). Shows verse reference and first line as notification body. | Backend Dev | P0 - Critical |
| 3.1.7 | Admin: schedule promises - Validate no duplicate dates - Allow scheduling up to 60 days in advance | Web admin portal allows pastor to create/edit daily promises. Fields: date, verse text, reference, devotional note, pastor, background theme. | Backend Dev | P0 - Critical |

### 3.2  Daily YouTube Video

| # | Task / Requirement | Acceptance Criteria | Owner | Priority |
| --- | --- | --- | --- | --- |
| 3.2.1 | YouTube video player - youtubeId stored in Firestore dailyVideos/{YYYY-MM-DD} - Show thumbnail with play button before user taps play - Progress bar shown below video | Today's 1-min video embedded in-app using react-native-youtube-iframe. Auto-loads on screen open. Portrait orientation maintained. | Mobile Dev | P0 - Critical |
| 3.2.2 | Video metadata display | Below player: video title, pastor name, duration, date, Share button, Subscribe to YouTube button. | Mobile Dev | P1 - High |
| 3.2.3 | Subscribe to YouTube channel | Subscribe button deep-links to church YouTube channel in YouTube app. Falls back to browser if app not installed. | Mobile Dev | P1 - High |
| 3.2.4 | Video archive / past messages - Firestore query: dailyVideos ordered by date DESC, limit 30 - Thumbnail fetched from YouTube: https://img.youtube.com/vi/{id}/mqdefault.jpg | Scrollable list of past videos. Thumbnail + title + date + duration. Tap to play inline. | Mobile Dev | P1 - High |
| 3.2.5 | Video push notification - Cloud Function triggered by Firestore onCreate for dailyVideos collection - Send to all users with videoNotif: true in user doc | FCM push sent when new video is published: "Today's 1-min message is ready!" with thumbnail as notification image. | Backend Dev | P0 - Critical |
| 3.2.6 | Admin: add daily video | Admin web portal: paste YouTube video ID, add title, select date. Auto-validates video ID via YouTube oEmbed API. | Backend Dev | P1 - High |

| WEEK 4 Days 22–28 | Events Calendar & Announcements |
| --- | --- |

Goal: Full events calendar with RSVP live. Announcements feed publishing from admin. Push notifications for events working.

### 4.1  Events Calendar

| # | Task / Requirement | Acceptance Criteria | Owner | Priority |
| --- | --- | --- | --- | --- |
| 4.1.1 | Calendar screen - Use react-native-calendars or custom strip component - Dots below dates that have events - Default to current week | Weekly horizontal scrollable calendar strip at top showing 7 days. Selected day highlighted in navy. Events for selected day listed below. | Mobile Dev | P0 - Critical |
| 4.1.2 | Event list view - Firestore: events collection ordered by date ASC, filter date >= today - Show past events section (collapsible) for history | Events displayed as cards with: date badge (navy), title, time, venue, category pill (Service/Youth/Fasting/Ministry), RSVP link. | Mobile Dev | P0 - Critical |
| 4.1.3 | Event detail screen - Map link opens Google Maps with venue address - Add to Calendar: uses react-native-add-calendar-event | Full event page: poster image, title, date+time, venue with map link, speaker, description, RSVP button, share button, Add to Calendar button. | Mobile Dev | P1 - High |
| 4.1.4 | RSVP functionality - Sync RSVP to Salesforce Campaign Member record via Cloud Function - Campaign Member Status: Responded -> Attended (post-event) | User taps RSVP on event. Writes to Firestore events/{id}/rsvps/{uid}. Updates rsvpCount. Button toggles to "Cancel RSVP". | Mobile Dev | P0 - Critical |
| 4.1.5 | Event push notifications - Scheduled Cloud Function: query events where date = tomorrow, send FCM - 1hr reminder: same logic for events.date = now + 1hr - Notification payload includes eventId for deep link | Admin triggers event announcement notification from web portal. System sends automatic reminders: 24hr before and 1hr before event. | Backend Dev | P0 - Critical |
| 4.1.6 | Deep link from notification - Configure universal links (iOS) and App Links (Android) - react-navigation linking config for /events/:eventId | Tapping event notification opens app directly to that event's detail screen. | Mobile Dev | P1 - High |
| 4.1.7 | Admin: create/edit events - Auto-create matching Salesforce Campaign on save - Poster image uploaded to Firebase Storage | Admin portal form: title, date, time, venue, description, category, poster image upload, speaker name. Publish immediately or schedule. | Backend Dev | P0 - Critical |

### 4.2  Announcements Feed

| # | Task / Requirement | Acceptance Criteria | Owner | Priority |
| --- | --- | --- | --- | --- |
| 4.2.1 | Announcements list screen - Pinned announcements always appear at top - Firestore: announcements ordered by pinned DESC, createdAt DESC | Scrollable feed of announcements from admin. Each item: title, body text (truncated), optional image, timestamp, pinned badge. | Mobile Dev | P1 - High |
| 4.2.2 | Announcement detail | Full announcement with image, formatted body text, date. Share button. | Mobile Dev | P2 - Medium |
| 4.2.3 | Announcement push notification - Segments: All, Leaders, Youth, Women, Cell Group (by cellGroup field) | Admin sends announcement and can optionally push FCM notification to all users or specific segments. | Backend Dev | P1 - High |
| 4.2.4 | Admin: create announcement | Web portal: title, body (rich text), optional image upload, pin toggle, target segment selector. | Backend Dev | P1 - High |

| WEEK 5 Days 29–35 | Prayer Wall & Community Features |
| --- | --- |

Goal: Prayer wall fully functional — submit, moderate, pray counter, testimony updates, pastor response inbox.

### 5.1  Prayer Wall

| # | Task / Requirement | Acceptance Criteria | Owner | Priority |
| --- | --- | --- | --- | --- |
| 5.1.1 | Prayer wall feed - Firestore: prayerRequests where status = approved, type = public, ordered by createdAt DESC - Infinite scroll with pagination (10 per page) | Scrollable list of approved public prayer requests. Each card: member name (or "Anonymous"), time ago, prayer text, category pill, "I Prayed" button with count. | Mobile Dev | P0 - Critical |
| 5.1.2 | Filter tabs | 3 tabs at top: All Requests, Answered Prayers (testimony), My Requests. Tab selection updates Firestore query. | Mobile Dev | P1 - High |
| 5.1.3 | Submit prayer request - Private requests go to Firestore prayerRequests with type = private — only visible to admin - Public requests set to status = pending until admin approves - Cloud Function creates Salesforce Case: Type = Prayer Request, Origin = Mobile App | Form: prayer text (max 300 chars), category (Health/Guidance/Family/Finance/Thanksgiving/Other), visibility toggle (Public/Private). Submit sends to admin queue. | Mobile Dev | P0 - Critical |
| 5.1.4 | I Prayed button - Optimistic UI update — update count locally then sync - If user already prayed: button filled/disabled | User taps "I Prayed". Firestore transaction increments prayCount. User UID added to prayedBy array (max one vote per user). Button turns filled. | Mobile Dev | P0 - Critical |
| 5.1.5 | Notification: someone prayed for me - Cloud Scheduler daily 6PM: query requests where prayCount changed, send FCM | FCM push to prayer requester: "5 people prayed for your request today" (batched daily at 6 PM, not per-prayer to avoid spam). | Backend Dev | P2 - Medium |
| 5.1.6 | Testimony / Prayer answered - Update Salesforce Case status to Closed - Answered - FCM notification to users who prayed for this request: good news! | Requester can tap "Update" on their prayer and mark as Answered with a testimony message. Status changes to testimony. Card gets green badge. | Mobile Dev | P1 - High |
| 5.1.7 | Pastor response to private prayer - Response stored in prayerRequests/{id}/response sub-field - User taps notification -> opens My Requests tab -> shows pastor response | Admin web portal shows private prayer inbox. Pastor can write a response. FCM notification sent to requester: "Pastor has responded to your prayer." | Backend Dev | P1 - High |
| 5.1.8 | Admin moderation panel | Web portal prayer queue: list of pending requests. Pastor can: Approve (make public), Reject (delete), or Keep Private (move to inbox). One-click actions. | Backend Dev | P0 - Critical |

| WEEK 6 Days 36–42 | PhonePe Giving & Salesforce Financial Sync |
| --- | --- |

Goal: UPI/PhonePe payments live in sandbox. All transactions syncing to Salesforce Opportunities. PDF receipts generated.

### 6.1  PhonePe Payment Integration

| # | Task / Requirement | Acceptance Criteria | Owner | Priority |
| --- | --- | --- | --- | --- |
| 6.1.1 | Giving screen UI | Category dropdown (Tithe/Offering/Mission/Building/Special), preset amount chips (₹100/500/1000/5000), custom amount field, "Pay via PhonePe" button, QR code display. | Mobile Dev | P0 - Critical |
| 6.1.2 | PhonePe SDK integration - Payload: merchantId, merchantTransactionId, amount (paise), redirectUrl, callbackUrl, paymentInstrument: {type: PAY_PAGE} - Use SANDBOX environment until merchant credentials approved - Handle success, failure, and pending states | PhonePe PG Android & iOS SDK installed. initiateTransaction() called with correct payload. Payment result handled. | Mobile Dev | P0 - Critical |
| 6.1.3 | Payment initiation Cloud Function - Generate unique merchantTransactionId: CHURCH_{uid}_{timestamp} - Store in givingTransactions: {amount, category, status: pending, phonepeOrderId, uid, createdAt} | Cloud Function: POST /createGivingOrder. Validates amount (min ₹10), creates PhonePe order, stores pending transaction in Firestore. | Backend Dev | P0 - Critical |
| 6.1.4 | PhonePe webhook handler - Verify: SHA256(base64payload + / + saltKey) + ### + saltIndex - Idempotent: check if transactionId already processed to avoid duplicates - On FAILURE: update status = failed, notify user via FCM | Cloud Function: POST /phonepePGWebhook. Verifies SHA256 checksum. On SUCCESS: updates transaction status, triggers Salesforce sync, sends receipt. | Backend Dev | P0 - Critical |
| 6.1.5 | Payment success screen | After successful payment: animated checkmark, amount, category, transaction ID, date. Buttons: Download Receipt, Give Again, Home. | Mobile Dev | P0 - Critical |
| 6.1.6 | UPI QR code - Use react-native-qrcode-svg to generate QR for church UPI VPA - QR encodes: upi://pay?pa={vpa}&pn=Church+of+God&am=&cu=INR | Static QR code generated for church UPI ID. Displayed as fallback option. User scans with any UPI app. | Mobile Dev | P1 - High |

### 6.2  Salesforce Financial Sync

| # | Task / Requirement | Acceptance Criteria | Owner | Priority |
| --- | --- | --- | --- | --- |
| 6.2.1 | Create Opportunity on payment success - Opportunity fields: Name = "Tithe — Samuel Reddy — Apr 2026", Amount, CloseDate, StageName = Closed Won, Type = Donation, AccountId (from sfContactId), Campaign (if category maps to Campaign) | Cloud Function creates Salesforce Opportunity on PhonePe webhook SUCCESS event. | Backend Dev | P0 - Critical |
| 6.2.2 | NPSP Soft Credit | Associate Opportunity with donor Contact using NPSP Opportunity Contact Role (Donor). | SF Admin | P1 - High |
| 6.2.3 | Recurring donation object | If user selects "Set up monthly giving": create NPSP Recurring Donation record with Monthly frequency and next payment date. | Backend Dev | P2 - Medium |
| 6.2.4 | Giving history in app | User profile -> Giving History tab. Lists all transactions from Firestore. Shows: date, category, amount, status pill. Sorted by date DESC. | Mobile Dev | P0 - Critical |
| 6.2.5 | PDF receipt generation - Receipt includes: Church name/logo, donor name, amount, category, date, transaction ID, "This receipt is valid for tax purposes under Section 80G" | On payment success, Cloud Function generates PDF receipt using PDFKit (Node.js). Stored in Firebase Storage. URL sent to user via FCM and email. | Backend Dev | P1 - High |

| WEEK 7 Days 43–49 | Admin Web Portal & Salesforce Reports |
| --- | --- |

Goal: Admin CMS fully operational. Pastor can manage all content from web browser. Salesforce reports configured.

### 7.1  Admin Web Portal (React.js)

| # | Task / Requirement | Acceptance Criteria | Owner | Priority |
| --- | --- | --- | --- | --- |
| 7.1.1 | Admin authentication - Custom Claims in Firebase Auth for role assignment - Firestore security rules: check request.auth.token.role | Admin web portal login via Firebase Auth (email/password). Role-based access: Super Admin (full access), Pastor (content only), Finance (giving only). | Backend Dev | P0 - Critical |
| 7.1.2 | Dashboard overview | Admin home shows: today's promise, today's video, pending prayer requests count, upcoming events count, total giving this month (from Salesforce). | Backend Dev | P1 - High |
| 7.1.3 | Content management — Promises | CRUD interface for daily promises. Calendar view showing scheduled vs. missing dates. Bulk import via CSV. | Backend Dev | P0 - Critical |
| 7.1.4 | Content management — Videos | CRUD interface for daily videos. YouTube ID input with live preview. Schedule by date. | Backend Dev | P0 - Critical |
| 7.1.5 | Content management — Events | CRUD interface for events. Form fields: all event fields. Image upload. Publish/Unpublish toggle. RSVP count display. | Backend Dev | P0 - Critical |
| 7.1.6 | Content management — Announcements | CRUD interface for announcements. Rich text editor (Quill.js). Pin toggle. Segment targeting. Send push notification button. | Backend Dev | P1 - High |
| 7.1.7 | Prayer moderation queue | List of pending prayer requests. Approve / Reject / Keep Private actions. Private prayers inbox with reply functionality. | Backend Dev | P0 - Critical |
| 7.1.8 | Push notification broadcaster - Cloud Function: send FCM topic message or multicast based on segment - Log all sent notifications to Firestore notifications collection for audit | Form: title, body, optional image URL, target segment (All/Youth/Leaders/Women/by Cell Group), schedule (now or future date/time). Preview before send. | Backend Dev | P0 - Critical |
| 7.1.9 | Giving admin dashboard | Table of all transactions with filters: date range, category, status. Summary cards: Today, This Week, This Month totals. Export to CSV. | Backend Dev | P1 - High |
| 7.1.10 | Member directory | Table of all registered app users. Columns: name, phone, cell group, join date, total given. Search and filter. Link to Salesforce Contact record. | Backend Dev | P1 - High |

### 7.2  Salesforce Reports & Dashboards

| # | Task / Requirement | Acceptance Criteria | Owner | Priority |
| --- | --- | --- | --- | --- |
| 7.2.1 | Giving summary report | SF Report: Opportunities grouped by Type (Tithe/Offering/Mission) and Month. Shows total amount and donor count per category per month. | SF Admin | P1 - High |
| 7.2.2 | Event attendance report | SF Report: Campaign Members grouped by Campaign (Event). Shows RSVP count and conversion to attended. | SF Admin | P1 - High |
| 7.2.3 | New members report | SF Report: Contacts with Source = Mobile_App, created in last 30 days. Shows cell group distribution. | SF Admin | P2 - Medium |
| 7.2.4 | Finance dashboard | SF Dashboard with 3 charts: Monthly giving bar chart, Category breakdown pie chart, YTD giving vs. goal gauge. | SF Admin | P1 - High |

| WEEK 8 Days 50–56 | QA Testing, Bug Fixes & App Store Launch |
| --- | --- |

Goal: Zero P0 bugs. App submitted to Google Play Store and Apple App Store. Church team trained on admin portal.

### 8.1  Quality Assurance

| # | Task / Requirement | Acceptance Criteria | Owner | Priority |
| --- | --- | --- | --- | --- |
| 8.1.1 | Functional testing — Android - Devices: Samsung Galaxy A series (API 29+), Xiaomi (common in India) - Test: login, every screen, give flow end-to-end, push notifications, share | All 42 requirements verified on Android (minimum: Samsung Galaxy mid-range + budget device). Test matrix completed. | QA | P0 - Critical |
| 8.1.2 | Functional testing — iOS - Devices: iPhone SE (smallest screen), iPhone 14 (notch), iPad (optional) - Test all permission flows: notifications, camera, photo library, calendar | All requirements verified on iPhone. Minimum iOS 15 support. | QA | P0 - Critical |
| 8.1.3 | Payment flow testing - Use PhonePe sandbox test cards for all scenarios - Verify Salesforce Opportunity created for every success - Verify PDF receipt delivered | Full PhonePe payment journey tested: success, failure, timeout, network drop during payment. Refund scenario documented. | QA | P0 - Critical |
| 8.1.4 | Push notification testing | All notification types delivered correctly: promise, video, event reminder, prayer response, giving confirmation. Deep links open correct screens. | QA | P0 - Critical |
| 8.1.5 | Offline mode testing | App gracefully handles no internet. Cached verse shows. Error messages friendly. No crashes on network loss. | QA | P1 - High |
| 8.1.6 | Performance testing | App launch time < 3 seconds. Screens load < 1.5 seconds on 4G. No memory leaks on extended session (30 min). | QA | P1 - High |
| 8.1.7 | Security testing | Firestore rules: user cannot read other users' private prayers. Admin portal: unauthenticated access blocked. Payment checksums verified. | Backend Dev | P0 - Critical |
| 8.1.8 | Accessibility testing | Font scaling works up to 200%. VoiceOver (iOS) and TalkBack (Android) navigable for key screens. Colour contrast passes WCAG AA. | QA | P2 - Medium |

### 8.2  App Store Submission

| # | Task / Requirement | Acceptance Criteria | Owner | Priority |
| --- | --- | --- | --- | --- |
| 8.2.1 | Google Play Store — Internal track - App signing: use Play App Signing (Google manages keystore) - Target API level: 34 (Android 14) — required from August 2024 | AAB (Android App Bundle) uploaded to Google Play Console Internal Testing track. Tested by 5 internal testers. No crashes. | Mobile Dev | P0 - Critical |
| 8.2.2 | Google Play Store — Production - Privacy policy hosted on church website (required for payment apps) - Financial services declaration completed in Play Console | Production release submitted. Content rating questionnaire completed. Store listing: screenshots (8 minimum), description (EN + TE), privacy policy URL. | Mobile Dev | P0 - Critical |
| 8.2.3 | Apple App Store — TestFlight - Apple Developer Program enrollment required ($99/year) - Provision profile and distribution certificate configured in Xcode | IPA uploaded to App Store Connect. TestFlight build shared with 10 beta testers (church leadership). Feedback collected. | Mobile Dev | P0 - Critical |
| 8.2.4 | Apple App Store — Review submission - Expect 3–7 day review for first submission - Have demo credentials ready for Apple reviewer (test account) - PhonePe/UPI payments: declare under "Other Payment Methods" in App Review notes | App submitted for App Store review. Review notes written explaining payment functionality, church nonprofit status. | Mobile Dev | P0 - Critical |
| 8.2.5 | App Store listing assets - iOS screenshot sizes: 6.7", 6.5", 5.5" - Android screenshots: phone + 7" tablet | Store name: "Church of God — CG", screenshots for all required sizes, app preview video (30 sec), keywords optimised. | Designer | P1 - High |

### 8.3  Launch & Training

| # | Task / Requirement | Acceptance Criteria | Owner | Priority |
| --- | --- | --- | --- | --- |
| 8.3.1 | Admin portal training - Record training as Loom video for future reference - Create 1-page cheat sheet PDF for common tasks | 2-hour training session with church admin and pastor. Cover: publishing promise, adding video, creating event, moderating prayers, sending notifications, viewing giving report. | Backend Dev | P1 - High |
| 8.3.2 | Content pre-loading | Load 30 days of daily promises and 7 days of daily videos into the CMS before launch day so app has content from Day 1. | SF Admin | P0 - Critical |
| 8.3.3 | WhatsApp launch announcement | Share app download links via church WhatsApp groups. Create one-pager with QR codes for Play Store and App Store. | Mobile Dev | P2 - Medium |
| 8.3.4 | Production monitoring | Firebase Crashlytics enabled. Firebase Performance Monitoring enabled. Alert set for > 5 crashes/hour. | Backend Dev | P1 - High |

# 8-Week Summary & Success Criteria

Definition of Done — App is launch-ready when ALL items below are green

| # | Task / Requirement | Acceptance Criteria | Owner | Priority |
| --- | --- | --- | --- | --- |
| ✓ 1 | User registration & login working on Android & iOS | OTP + Google Sign-In tested on 3 devices each platform | Both Devs | P0 - Critical |
| ✓ 2 | Daily promise card showing with correct verse each day | Manual test for 7 consecutive days pre-launch | Mobile Dev | P0 - Critical |
| ✓ 3 | YouTube short plays without buffering on 4G | Tested on mid-range Android and iPhone SE | Mobile Dev | P0 - Critical |
| ✓ 4 | Push notifications delivered within 60 seconds of send | Test on both platforms with airplane mode recovery | Backend Dev | P0 - Critical |
| ✓ 5 | Events calendar shows upcoming events with RSVP | RSVP syncs to Salesforce Campaign Member | Both Devs | P0 - Critical |
| ✓ 6 | Prayer request submitted, moderated, appears on wall | Private request only visible to admin, not other users | Both Devs | P0 - Critical |
| ✓ 7 | PhonePe payment completes and Opportunity created in SF | Test ₹100 transaction end-to-end in production | Backend Dev | P0 - Critical |
| ✓ 8 | PDF receipt emailed and downloadable after payment | Receipt contains all required tax information | Backend Dev | P0 - Critical |
| ✓ 9 | Admin can publish promise, video, event, announcement | 2 non-technical church staff tested admin portal solo | Backend Dev | P0 - Critical |
| ✓ 10 | App live on Google Play Store (public) | Download link tested on fresh device | Mobile Dev | P0 - Critical |
| ✓ 11 | App live on Apple App Store (public) | Download link tested on fresh iPhone | Mobile Dev | P0 - Critical |
| ✓ 12 | Zero P0 crashes in 48 hours post-launch | Firebase Crashlytics showing 0 fatal crashes | QA | P0 - Critical |

Important: Start PhonePe merchant onboarding on Day 1. It takes 2–3 weeks for approval. If delayed, use Razorpay as a 48-hour fallback — same API shape, faster onboarding.

Apple App Store Tip: Submit TestFlight build by Day 43 (Week 7). Apple review for first-time nonprofit/church payment apps can take 5–10 days. Budget time for one rejection and resubmission.

Church of GOD — Kristhunandu Sahodarulu  |  App Requirements v1.0  |  Confidential